## Slide 2
Scope of a modernization / migration is restricted to Application Code

## Slide 3: APPROACH
Key good practices
  Information sharing based on a central collaborative platform
    ● Simplified knowledge transfer, with least effort approach: no issue solved twice.
    ● Wipro Consulting, Customer Portal, Knowledgebase, Support, Documentation, Trainings.
  Reuse, automate, standardize as much as possible
    ● Infrastructure, deployments, tests, dependencies, stages, processes, management
    ● Transform: Red Hat Application Migration Toolkit, Spring Migration Analyzer
  Efficient, proven, pragmatic methodology
    ● As few changes as possible to get a running functionally identical application
    ● Holistic portfolio approach for green and brown fields
    ● Scaling through a factory delivery model

## Slide 4: METHODOLOGY
Iterative, managed service, factory scale up

## Slide 5: Tools Used to Analyze
Red Hat Application Migration Toolkit
  Red Hat Application Migration Toolkit is an assembly of open source tools that enables large-scale application migrations and modernizations. The tooling consists of multiple individual components that provide support for each phase of a migration process. The migrations supported include application platform upgrades, migrations to a cloud-native deployment environment, and also migrations from several commercial products to the Red Hat JBoss Enterprise Application Platform
Spring Migration Analyzer
  Spring Migration Analyzer is a command-line tool that can be used to analyze Java EE applications and produce a report that describes the application and how it can be migrated to Spring.

## Slide 6: High-level Steps for Migration
Identify the Sample EAR project and ensure the code is in github and all developers have access to this repository
Create a separate branch “migration” & Checkout code on local working directory
Run Red hat Application Migration Toolkit and Spring Analyzer tool. (subsequent slides has the details on how to use and Analysis report)
Identify the “entity” or database-table specific resource for migration
Create a new folder with the entity name; example if its items then create folder called as “items-service”
Create the spring boot specific files in the new project
Create RESTful endpoint to access this database
Check the business logic used for working with items
Call the restful service instead of session bean in the UI/client code
Run both spring boot and the ear
UI should work as expected

## Slide 7: AMT Tool
https://developers.redhat.com/products/rhamt/download/
./rhamt-cli --input /path/to/simple-sample-app.ear --output /path/to/output/ --source weblogic --target eap:7 --packages com.acme
This command uses the following options:
  --input: Path to the application to analyze.
  --output: Output directory for the generated reports.
  --source: Source technology of the application.
  --target: Target technology for the application migration.
  --packages: List of packages to evaluate.

## Slide 8: List of Target Technologies
Available target technologies:
  camel
  cloud-readiness
  drools
  eap
  eap6
  eap7
  fsw
  fuse
  hibernate
  hibernate-search
  java-ee
  jbpm
  linux
  openjdk
  resteasy

## Slide 9: Report for analysis

## Slide 10: Report for analysis (contd…)

## Slide 11: Report for analysis (contd…)

## Slide 12: Spring Migration Analyzer
https://docs.spring.io/spring-migration-analyzer/docs/1.0.0.M1/user-guide/htmlsingle/

## Slide 13: Spring Migration Analysis Summary

## Slide 14: Github URL
https://github.com/PA20063329/monolithic-web